**Proxmox VE Maintenance: Ceph Storage Expansion and Replacement of Degraded RAM**

**LXC and VM Migration**Friday, March 14, 2025 | 9:15PM - 10:50AM

**Add a 9 HDDs to Proxmox Bare Metal**

Friday, March 14, 2025 | 11:00PM - 12:30AM

**Create OSDs from 9 HDDs**

Saturday, March 15, 2025 | 12:19PM - 1:30PM

**Monitoring the Ceph Storage Health Status**

Sunday, March 16, 2025 | 9:30AM

**Replacement of Degraded RAM of Storage 5 Proxmox Node**

Sunday, March 16, 2025 | 9:30PM